# Backend Development Proposal – Milestone 3

## 1. Executive Summary

This proposal outlines the comprehensive backend development services for Milestone 3, covering the implementation of Products, Services, and Learning Management System (LMS) modules. The system will be developed using Node.js and Express, following best practices in scalability, security, and modular design.

The implementation will strictly follow the schema definitions provided, ensuring seamless frontend integration and long-term maintainability. All development will be supported by complete, professional-grade documentation.

## 2. Scope of Work

### A. Products Module

| Endpoint | Method | Description |
| --- | --- | --- |
| /products/all | GET | Retrieves a list of all products (Super Admin access only) |
| /admin/products | GET | Displays admin panel for product management |
| /admin/products/create | POST | Creates a new product entry |
| /admin/products/update | POST | Updates an existing product’s details |

Module Features:

- Admin panel with product CRUD operations

- Schema-conformant data handling

- Access restricted to Super Admin users

### B. Services Module

| Endpoint | Method | Description |
| --- | --- | --- |
| /services/{category} | GET | Returns services based on user category and location coordinates |

Module Features:

- Google Places API integration for business listings

- Location-aware filtering via latitude and longitude

- Caching mechanism to minimize external API calls

- Rate limiting and user authentication

### C. Learning Management System (LMS) Module

| Endpoint | Method | Description |
| --- | --- | --- |
| /lms/classes/all | GET | Fetches all available learning modules |
| /admin/lms | GET | Displays admin interface for LMS content management |
| /admin/lms/class/create | POST | Allows creation of LMS classes with markdown and assets |
| /admin/lms/class/update | POST | Enables updating of LMS classes and content assets |

Module Features:

- Admin dashboard to manage learning content

- Markdown-based course creation

- File/image upload support

- Structured schema compliance

- Public access configuration for content assets

### Additional Functionalities

- Bulletin Board Module
A non-real-time messaging component for administrators to post announcements or updates.

- Image Upload Handling
Backend support for image and asset uploads linked to products and LMS classes.

- Security Layer

  - Token-based authentication

  - Rate limiting

  - Secure input validation and request handling

## 3. Deliverables

| Deliverable | Description |
| --- | --- |
| Backend APIs | Complete API implementations for Products, Services, and LMS modules |
| Admin Interfaces | Dashboard views for authorized users to manage data |
| Google API Integration | Service discovery feature utilizing Google Places |
| Upload Infrastructure | Image and file upload endpoints and storage logic |
| Security Enhancements | Authentication, rate limiting, and security controls |
| Professional Documentation |  |

- Full route documentation

- Sample request and response objects

- API usage guides

- Setup and deployment instructions

- Technical commentary on key logic components

All documentation will be delivered in Markdown and PDF formats for use by developers, QA, and operations teams.

## 4. Timeline

| Phase | Task | Estimated Duration |
| --- | --- | --- |
| Phase 1 | Product Module Implementation | 4–5 working days |
| Phase 2 | Services Module with Google Integration | 3–4 working days |
| Phase 3 | LMS Module with Upload Functionality | 4–5 working days |
| QA & Documentation | Testing, review, and full documentation | 3–4 working days |

Total Estimated Timeline: 14 to 18 working days
This range accounts for complexity variations and incorporates time for internal review, refinements, and feedback.

## 5. Technology Stack

| Component | Technology |
| --- | --- |
| Backend Framework | Node.js with Express |
| Authentication | JSON Web Tokens (JWT) |
| API Integration | Google Places API |
| Uploads | Multer or equivalent file handler |
| Documentation | Swagger, Postman, Markdown, or PDF export |

## 6. Cost Summary

| Item | Cost (USD) |
| --- | --- |
| Product Module Development | 150 |
| Services API and Google Integration | 100 |
| LMS Module with Upload & Markdown Support | 150 |
| Admin Dashboards (Product & LMS) | 50 |
| Testing and Professional Documentation | 50 |

Total Cost: USD 500

## 7. Conclusion

This proposal outlines a complete backend implementation that aligns with the existing documentation, technical requirements, and structural guidelines already in place. Our development approach is centered on quality, clarity, and long-term maintainability.

Upon approval, we will proceed with a structured, milestone-based execution plan and provide consistent progress updates throughout the project.

Please let me know if anything is unclear or if you'd like any modifications to the proposal. I’m happy to make adjustments based on your feedback. We look forward to delivering a reliable, professional backend system tailored to your operational and product goals.